FarmConnect

Robust Design, Free-Tier Hosting & 2-Day Implementation Plan

Version 2.0  ·  July 2026  ·  Solo build, AI-assisted

# 1. Executive Summary

FarmConnect is a farmer-to-consumer marketplace that removes intermediaries, promotes fair pricing, and reduces food waste through an Ugly Produce Marketplace. This document upgrades the original idea in three ways:

Real business logic. The original doc listed features; this version specifies how they behave: a full order lifecycle with an audit trail, atomic inventory management, a harvest-batch freshness model, a concrete group-buying mechanism, farmer KYC verification, and an honest cold-start strategy for every AI feature.

Hardened architecture. All sensitive writes (orders, stock, group buys, reviews) move out of the browser into a single trusted Flask backend that verifies Firebase ID tokens. The browser only reads public data directly from Firestore. This is the difference between a demo and a defensible system design.

100% free hosting. Every service in this plan runs on a free tier with no credit card required: Firebase Spark (Auth, Firestore, Hosting), Render (Flask + ML), Cloudinary (images), and Leaflet + OpenStreetMap (maps). Paid-or-card-required services from the original doc are replaced.

Stack corrections vs. the original document:

| Original choice | Replaced by | Why |
| --- | --- | --- |
| Google Maps JavaScript API | Leaflet + OpenStreetMap + Nominatim | Google Maps now requires a billing card on file. Leaflet/OSM is fully free and covers maps, markers, and distance search. |
| Firebase Storage | Cloudinary (free tier) | Since Oct 2024 new Firebase projects cannot create a free Storage bucket (Blaze plan required). Cloudinary gives 25 free credits/month. |
| Browser writes directly to Firestore | Flask backend owns all writes | Client-side order/stock/price logic can be manipulated from DevTools and cannot enforce transactions or escrow. One trusted backend fixes this. |
| Payments unspecified | Simulated checkout in MVP; Razorpay Test Mode in roadmap | Payments are deprioritised for the 2-day build. The design still includes a full escrow flow so it can be added without rework. |

Scope for the 2-day sprint (solo, AI-assisted): core marketplace loop (signup → list → discover → order → status flow), Leaflet nearby-farmer discovery, demo-grade AI (price suggestion, recommendations, demand highlights), and the Ugly Produce Marketplace. Group buying, Razorpay test checkout and the admin KYC queue are stretch goals; everything else is phased into the roadmap (Section 8).

# 2. Strengthened Business Logic

## 2.1 Order Lifecycle (state machine)

Every order is a document that moves through explicit states. Each transition is appended to an order_events sub-collection (who, when, from-state, to-state) — a free audit trail that also powers the order-tracking UI.

PLACED ──farmer accepts──> CONFIRMED ──> PACKED ──> OUT_FOR_DELIVERY ──> DELIVERED ──> COMPLETED

│                          │                        (or READY_FOR_PICKUP)               ▲

│ farmer rejects /         │ consumer cancels                                           │

│ 12h timeout              │ (before PACKED)                          auto-complete 48h │

▼                          ▼                                          after DELIVERED   │

REJECTED / CANCELLED      CANCELLED (stock restored)              DISPUTED ── admin ───────┘

| State | Triggered by | What happens |
| --- | --- | --- |
| PLACED | Consumer checkout | Stock is atomically reserved inside a Firestore transaction; payment is simulated (MVP) or captured to escrow (roadmap). |
| CONFIRMED | Farmer accepts | Reservation becomes a committed sale. If the farmer does not act within 12 hours, the order auto-cancels and stock is restored. |
| PACKED / OUT_FOR_DELIVERY / READY_FOR_PICKUP | Farmer | Consumer sees live status; delivery type follows the option chosen at checkout (farmer delivery or self-pickup). |
| DELIVERED → COMPLETED | Farmer marks delivered; consumer confirms (or 48 h auto-complete) | On COMPLETED the review window opens and (roadmap) escrow funds release to the farmer. |
| CANCELLED / REJECTED | Either party (rules above) | Stock restored in the same transaction; (roadmap) refund issued from escrow. |
| DISPUTED | Consumer within 48 h of delivery | Frozen until admin resolves to COMPLETED or CANCELLED. |

## 2.2 Inventory Integrity & the Harvest-Batch Model

Single writer: only the Flask backend mutates stock, inside Firestore transactions. Two consumers buying the last 2 kg simultaneously can never both succeed — one transaction retries, sees zero stock, and fails cleanly.

Batches, not bare products: a product (e.g., “Tomatoes”) has one or more batches: {quantity, unit, price, harvest_date, is_ugly, discount_pct}. Listings sell from batches.

Freshness score: computed from harvest_date vs. a per-category shelf life (leafy greens 3 days, fruit 7, roots 14, eggs 21). Shown as a badge (Fresh today / 2 days old / …).

Auto-discount rule: when a batch passes 60% of its shelf life the backend applies a configurable discount (default 20%) — produce sells instead of rotting, reinforcing the anti-waste story.

## 2.3 Ugly Produce Marketplace

A batch flagged is_ugly gets a mandatory discount (default 30–50%, farmer-chosen) and appears in a dedicated “Ugly but Tasty” section with its own filter.

Every ugly-batch sale increments a “kg saved from waste” counter on the farmer dashboard and a platform-wide total on the home page — turning a feature into a measurable impact metric for demos and reports.

## 2.4 Group Buying (specified)

A group order is: {batch, target_qty, discounted_price, deadline, radius_km}. Flow:

A farmer (or the first interested consumer) opens a group order on a batch, e.g. “25 kg onions at ₹18/kg instead of ₹24, closes in 24 h”.

Consumers within the radius join with a chosen quantity. Joins are transactional: the running total can never exceed target_qty (the last join is capped or rejected).

At the deadline: if the target is met, one confirmed order per member is created at the discounted price and batch stock is decremented once. If not met, the group auto-cancels and (roadmap) authorised payments are released.

Members may leave freely until the group reaches 80% of target; after that, leaving requires the deadline to pass.

MVP simplification: deadline resolution runs when the group page is next loaded or via a manual admin action; the roadmap moves this to a GitHub Actions cron hitting a backend endpoint.

## 2.5 Trust & Verification

Farmer KYC queue: on registration a farmer uploads a government ID photo and a land record / FPO membership proof (to Cloudinary). The account can list products immediately but shows “verification pending”; an admin approves from a review queue, which awards the Verified Farmer badge shown on listings and the map.

Verified-purchase reviews: the review form only unlocks for a consumer with a COMPLETED order for that product — no drive-by ratings. Farmer rating = average over verified reviews.

Reports & moderation: any listing or review can be reported with a reason; reports land in the admin queue with hide/dismiss actions.

## 2.6 AI Features — with an honest cold-start strategy

The weakest part of the original doc was “scikit-learn will recommend prices” with no data source. Every model below has a v1 that works on day one and a v2 that activates as real platform data accumulates. Saying this out loud makes the project more credible, not less.

| Feature | v1 — ships in the 2-day build | v2 — after real data accumulates |
| --- | --- | --- |
| Fair price recommendation | Bundle a CSV of public Agmarknet mandi prices (data.gov.in daily commodity prices). Backend returns a fair-price band: mandi modal price ± adjustments for freshness, ugly flag and category, served through a scikit-learn regression trained on that CSV. | Blend platform transaction prices with mandi data; weekly retrain via the /ai/retrain endpoint on a GitHub Actions cron. |
| Demand prediction | Seasonality heuristics + 7-day moving average over seeded order history; UI shows “In demand this week” chips. The doc and demo state plainly that real forecasts need weeks of live data. | Time-series model (e.g., gradient boosting on lag features) per category, including festival/weather seasonality. |
| Personalised recommendations | Popularity + content-based: same category, nearby, in stock, boosted by the consumer's browsing/purchase history stored in Firestore. | Collaborative filtering (implicit-feedback matrix factorisation) once the user-item matrix is dense enough. |

## 2.7 Payments & Escrow (roadmap design — no rework needed later)

MVP checkout ends with a simulated payment step (order is created as PLACED with payment_mode = “COD/simulated”). The order state machine is identical either way.

Roadmap: Razorpay Test Mode (free, no business KYC, real checkout UI with test cards/UPI). Flow: capture on PLACED → funds recorded in a ledger collection as held → released to the farmer's wallet balance on COMPLETED → refunded on CANCELLED/DISPUTED. The ledger is append-only, giving a full money audit trail.

Because only the backend writes orders and the ledger, swapping the simulated step for Razorpay's webhook is a contained change to two endpoints.

# 3. Strengthened Architecture

## 3.1 Overview

Browser  (Consumer / Farmer / Admin)

HTML + CSS + Bootstrap 5 + Vanilla JS (ES6)

Firebase Auth SDK          Leaflet + OpenStreetMap

|                                |

|  Firebase ID token on          |  image uploads

|  every API call                |  (unsigned preset)

v                                v

+---------------------------+      +----------------+

|  Flask backend  (Render)  |      |   Cloudinary   |

|  - verifies ID tokens     |      |  (images, free)|

|    with firebase-admin    |      +----------------+

|  - ALL writes: orders,    |

|    stock, groups, reviews,|

|    KYC decisions          |

|  - scikit-learn models:   |

|    price / demand / recs  |

+------------+--------------+

|  service-account credentials

v

+---------------------------+

|  Firebase  (Spark, free)  |

|  - Authentication         |

|  - Firestore (database)   |

|  - Hosting (frontend)     |

+---------------------------+

Browser reads PUBLIC data (products, farmers, reviews) directly

from Firestore for speed; every WRITE goes through Flask.

## 3.2 The trust boundary (the key upgrade)

Reads: the browser queries Firestore directly for public data (product catalogue, farmer profiles, reviews) and its own orders — fast, real-time, and free of backend load.

Writes: the browser never writes orders, stock, group orders, reviews, or verification state. It calls the Flask API with the user's Firebase ID token; Flask verifies the token with firebase-admin, checks the role (custom claim: consumer / farmer / admin), and performs the write with service-account credentials inside a transaction.

Why it matters: prices, stock and order totals computed in browser JavaScript can be edited by anyone in DevTools. Recomputing them server-side is what makes the marketplace logic trustworthy — and it is exactly the design conversation that impresses in reviews and interviews.

## 3.3 Firestore security rules (sketch)

rules_version = '2';

service cloud.firestore {

match /databases/{db}/documents {

match /products/{id}   { allow read: if true;  allow write: if false; }

match /batches/{id}    { allow read: if true;  allow write: if false; }

match /users/{uid}     { allow read: if request.auth.uid == uid

|| resource.data.role == 'farmer';

allow write: if false; }

match /orders/{id}     { allow read: if request.auth.uid == resource.data.consumer_id

|| request.auth.uid == resource.data.farmer_id;

allow write: if false; }

match /reviews/{id}    { allow read: if true;  allow write: if false; }

// 'allow write: if false' = only the backend service account writes.

}

}

## 3.4 Geolocation without Google

Farmer registration: pick location on a Leaflet map (or one Nominatim geocode of their address — free, 1 request/second, requires an app User-Agent). Store lat, lng and a geohash.

MVP distance filter: fetch farmers in the region and compute haversine distance client-side — perfectly fine at demo scale, zero extra infrastructure.

Scale-up path (documented, not built): geohash range queries with the geofire-common library so “farmers within 5 km” stays cheap at thousands of farmers.

## 3.5 Hardening checklist

CORS locked to the Firebase Hosting origin; flask-limiter rate limits (e.g., 60 req/min/IP, stricter on writes).

All secrets (service-account JSON, Cloudinary keys) live in Render environment variables — never in the repo.

Input validation on every endpoint (pydantic or marshmallow); quantities and prices validated server-side.

Cloudinary uploads via an unsigned preset restricted to images with a size cap; the backend stores only the returned URL.

Structured logging of every state transition (already required by order_events).

# 4. Free Hosting Plan (no credit card anywhere)

| Component | Platform | Free tier | Caveat / mitigation |
| --- | --- | --- | --- |
| Frontend | Firebase Hosting (Spark) | 10 GB storage, 360 MB/day transfer | Plenty for a demo; deploy with the Firebase CLI. |
| Auth | Firebase Authentication | Email/password sign-in, free | Phone-number OTP costs money — stick to email/password. |
| Database | Firestore (Spark) | 50k reads, 20k writes, 20k deletes/day; 1 GiB | Design queries to avoid hot loops; cache the catalogue in memory on the client. |
| Backend + ML | Render free web service | 750 instance-hours/month | Sleeps after 15 min idle; cold start ~50 s. Ping it via cron-job.org and warm it up 10 min before any demo. |
| Images | Cloudinary | 25 credits/month (≈25 GB or 25k transformations) | Compress images client-side before upload. |
| Maps / geocoding | Leaflet + OSM tiles + Nominatim | Free | Nominatim: max 1 req/s, set a proper User-Agent, cache geocodes in Firestore. |
| Scheduled jobs (roadmap) | GitHub Actions cron | 2,000 min/month (free on public repos) | Used later for subscriptions, group-order deadlines, model retraining. |
| Payments (roadmap) | Razorpay Test Mode | Free, unlimited test transactions | No real money moves; live mode needs business KYC. |

Accounts to create (all free, ~30 minutes): Google/Firebase project, Render, Cloudinary, GitHub (repo + Actions), cron-job.org (keep-alive ping). None asks for a card.

# 5. Data Model (Firestore collections)

| Collection | Purpose | Key fields |
| --- | --- | --- |
| users | All accounts, role-based | role (consumer¦farmer¦admin), name, email, phone, lat, lng, geohash, verified (farmers), rating_avg, rating_count, created_at |
| products | Farmer catalogue entries | farmer_id, name, category (vegetable¦fruit¦dairy¦eggs¦grains¦homemade), description, image_url, base_price, unit, active |
| batches | Sellable inventory lots | product_id, farmer_id, qty_available, price, harvest_date, shelf_life_days, is_ugly, discount_pct, created_at |
| orders | One per purchase | consumer_id, farmer_id, items[{batch_id, qty, unit_price}], total, status, delivery_type (delivery¦pickup), payment_mode, address, created_at |
| orders/{id}/order_events | Audit trail | actor_uid, from_status, to_status, note, at |
| group_orders | Group buying | batch_id, farmer_id, target_qty, joined_qty, discounted_price, deadline, radius_km, status (open¦met¦cancelled), members[{uid, qty}] |
| reviews | Verified-purchase reviews | product_id, farmer_id, consumer_id, order_id, stars, text, created_at, hidden |
| kyc_requests | Farmer verification queue | farmer_id, id_doc_url, land_doc_url, status (pending¦approved¦rejected), reviewed_by, reviewed_at |
| reports | Moderation | target_type (product¦review), target_id, reporter_id, reason, status |
| notifications | In-app notifications | uid, type, text, order_id?, read, created_at |
| price_reference | Cached mandi price data | commodity, market, state, modal_price, date (loaded from the Agmarknet CSV) |
| ledger (roadmap) | Escrow money trail | order_id, type (capture¦release¦refund), amount, balance_after, at |
| subscriptions (roadmap) | Recurring orders | consumer_id, batch/product ref, qty, frequency, next_run, status |

# 6. Flask API Surface

All endpoints expect Authorization: Bearer <Firebase ID token> unless marked public. Roles enforced server-side via custom claims.

| Endpoint | Who | Purpose |
| --- | --- | --- |
| POST /auth/register-profile | any signed-in user | Create the Firestore user profile + role after Firebase signup; sets the role custom claim. |
| GET /me | any | Own profile, role, verification status. |
| POST /products · PUT /products/{id} | farmer | Create/update a product (image URL from Cloudinary). |
| POST /batches · PATCH /batches/{id} | farmer | Add inventory lots; set is_ugly + discount; server validates price against the AI fair-price band (warning, not a block). |
| GET /browse (public) | public | Catalogue with filters: category, max distance, price range, ugly-only, in-stock; distance computed from caller lat/lng. |
| POST /orders | consumer | Checkout: validates cart server-side, reserves stock in a transaction, creates PLACED order + event. |
| POST /orders/{id}/transition | farmer / consumer / admin | Single guarded endpoint for all state-machine moves (accept, pack, deliver, cancel, dispute); rejects illegal transitions. |
| POST /group-orders · POST /group-orders/{id}/join | farmer / consumer | Open a group; transactional join capped at target_qty; deadline resolution on read (MVP). |
| POST /reviews | consumer | Only if caller has a COMPLETED order for the product. |
| POST /admin/kyc/{id}/decide · POST /admin/reports/{id}/decide | admin | Approve/reject verification; hide/dismiss reported content. |
| GET /ai/price-suggest?product=&is_ugly=&harvest_date= | farmer | Fair-price band from the mandi-data model + adjustments. |
| GET /ai/recommendations | consumer | Personalised product list (popularity + content-based). |
| GET /ai/demand | farmer | “In demand this week” categories with expected direction. |
| POST /ai/retrain (roadmap) | cron | Retrain models blending live transactions with mandi data. |

# 7. The 2-Day Build Schedule (solo + AI-assisted)

Four half-day blocks, each ending with acceptance checks you can actually run. Cut from the bottom of each block, never from the checks. Deploy early (Block A), then every block ships to the live URLs.

## Block A — Day 1 morning: foundations, live from hour one

Create the GitHub repo (two folders: web/ and api/), Firebase project (enable Auth email/password + Firestore), Render web service connected to the repo, Cloudinary account + unsigned upload preset.

Flask skeleton: firebase-admin token verification middleware, /me, CORS, deployed to Render. Frontend skeleton: Bootstrap layout, Firebase Auth signup/login with role choice (consumer/farmer), deployed to Firebase Hosting.

POST /auth/register-profile sets the role custom claim and creates the user document.

Checks: live Hosting URL loads; signup as farmer and consumer works; GET /me on Render returns the right role for each; unauthenticated call gets 401.

## Block B — Day 1 afternoon: catalogue + map discovery

Farmer dashboard: create product (Cloudinary image upload) and batches (qty, price, harvest_date, is_ugly, discount).

Consumer browse page: category/price/ugly filters, freshness badges computed from harvest_date.

Leaflet map: farmer markers (verified badge in popup), “use my location”, distance filter chips (2 / 5 / 10 km) using client-side haversine; farmer location picked on a map at registration.

Checks: a product listed by the farmer appears in consumer browse within seconds; a consumer 3 km away sees the farmer under the 5 km filter but not under 2 km; an ugly batch shows the discounted price.

## Block C — Day 2 morning: orders end-to-end + ugly produce

Cart (localStorage) → checkout calls POST /orders: server-side price/stock validation, transactional stock decrement, simulated payment step, PLACED order created.

Order screens for both roles driven by POST /orders/{id}/transition: farmer accepts → packs → delivers; consumer confirms; cancel path restores stock; order_events timeline rendered in the UI.

“Ugly but Tasty” section + farmer-dashboard “kg saved from waste” counter.

Checks: two browsers buying the last batch simultaneously — exactly one succeeds; cancelled order restores stock; illegal transition (consumer tries to “accept”) is rejected; timeline shows every step.

## Block D — Day 2 afternoon: AI + seed data + demo polish

Load the Agmarknet CSV into price_reference; implement /ai/price-suggest (fair band + freshness/ugly adjustments) shown inline on the farmer's batch form; /ai/recommendations rail on the consumer home; /ai/demand chips on the farmer dashboard.

Seed script (run once against the API): ~8 farmers around your city, ~30 products with images, 3 weeks of synthetic order history so recommendations and demand chips look alive.

Demo polish: home page with platform “kg saved” counter, empty-state messages, cron-job.org ping on the Render service, full demo run-through (Section 9).

Checks: price suggestion changes when is_ugly is toggled; recommendations differ between two consumer accounts with different histories; the whole demo script runs on live URLs without touching a terminal.

## Stretch goals (only if the checks above all pass)

Simplified group buying (open + join + resolve-on-page-load).

Razorpay Test Mode checkout replacing the simulated payment step.

Admin KYC queue UI (approve → Verified badge appears on map popups and listings).

# 8. Post-Deadline Roadmap

| Phase | Feature | Approach (still free) |
| --- | --- | --- |
| R1 | Razorpay test-mode escrow | Capture on PLACED, ledger collection, release on COMPLETED, refund on cancel; webhook endpoint on Flask. |
| R1 | Admin module completion | KYC queue, reports moderation, platform analytics dashboard. |
| R2 | Subscriptions | subscriptions collection + GitHub Actions cron (daily) calling a backend endpoint that generates orders; pause/skip/cancel. |
| R2 | Group-buy automation + notifications | Same cron resolves deadlines; in-app notifications collection now, FCM push / Brevo email (300/day free) later. |
| R3 | Real ML | Weekly retrain blending live transactions with mandi data; collaborative-filtering recommendations; per-category demand forecasts. |
| R3 | Scale & reach | Geohash range queries (geofire-common), multilingual UI (i18n JSON dictionaries), PWA manifest for installable mobile experience. |

# 9. Risks, Free-Tier Gotchas & Demo Script

## 9.1 Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Render cold start (~50 s) | First API call during a demo hangs | cron-job.org ping every 10 min; open the site 10 min before presenting. |
| Firestore daily quotas (50k reads) | App stops reading if a loop runs wild | No polling loops; use one-shot queries + the real-time listener only on the order page. |
| Nominatim rate limit (1 req/s) | Geocoding fails under bursts | Geocode once at registration, cache in the user document; map picking needs no geocoding. |
| Seeded data in demos | Looks fake if oversold | Present it honestly: “AI v1 runs on public mandi data + seeded history; v2 retrains on live transactions” — this is a strength. |
| Solo 2-day scope creep | Nothing fully works | The block structure is the contract: never start a block before the previous block's checks pass. |
| Secrets leakage | Firebase service key in repo | Render env vars only; .gitignore the key; firebase config in web/ is public by design (rules protect data). |

## 9.2 Five-minute demo script

1. Home page: platform pitch + live “kg saved from waste” counter.

2. Farmer login: add a batch of tomatoes — show the AI price band appear, toggle “ugly” and watch the suggestion drop; mention mandi data as the source.

3. Consumer login (second browser): Leaflet map, “near me” 5 km filter, open the farmer, add to cart, checkout; show the Ugly-but-Tasty section on the way.

4. Farmer accepts → packs → delivers; consumer's order timeline updates live; consumer confirms and leaves a verified-purchase review.

5. Close with the architecture slide: trust boundary, transactions, free-tier hosting — the engineering story behind the demo.